**Lab 1**

**Basic Project Planning**

**Design Planning Activity**

In this design planning activity, I would like you to plan your project by using the tasks from match up activity.

**Days:** How many days would you like to take on the given tasks? (Eg: 3 Days or 4 Days)

**Before:** Which Task ID need to finish before starting the next Task ID?

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Tasks** | **Day** | **Before** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Example Demo Tasks**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task** | **Days** | **Before** |
| 1 | Requirements Gathering | 5 | - |
| 1.1 | Managers Requirements Gathering | 2 | - |
| 1.2 | Customer Requirements Gathering | 5 | - |
| 2 | Architecture Design | 2 | 1 |
| 3 | Workflow Diagram | 8 | 1 |
| 4 | Design Implementation | 2 | 2,3 |
| 5 | Integrated Testing | 2 | 4 |
| 6 | User Acceptance Testing | 4 | 5 |
| 7 | Maintenance | 1 | 6 |